## Slide 1: Mid Project Demonstration
ara38@aber.ac.uk

## Slide 2: Current Progress
Week 1 – Intensive Research and Preparation
Week 2 – Project Outline + Extensive Article Reading
Week 3 – Finishing Articles + Methodology/Organization Planning via Notion + Finding current PC chatbot solutions
Week 4 – Final Analysis + Testing of all potential LLM models
Week 5 – Research and analysis of web frameworks, API’s and Prompt Engineering + Beginning the creation of my 1st prototype
Week 6 – Finalizing my 1st prototype
Week 7 (Start 10th March) – Mid Project Demo preparation

## Slide 3: Week 1- Intensive Research and Preparation
I had decided to utilize this week and the temporary free time I had from minimal work to spend the week fully focused on intense research and analysis of the project
I had researched and familiarized myself with multiple potential tools that may be used throughout the project such as Hugging Face, Google Colab as well as web frameworks like Flask, FastAPI etc. and how each of these tools fit into the project
Began my initial analysis and research of potential LLM models. Reading articles and watching videos on the pros/cons of popular models such as Deepseek, LLAMA 2, ChatGPT, BioGPT, BERT etc.
Read numerous articles regarding current AI chatbot solutions for both PC and cancer related diagnoses
Initial organized data preparation of FAQ’s in CSV file as well as further research and addition of commonly asked questions by patients to improve the information and data in the CSV file for future model enhancement

## Slide 4: Week 2 – Project Outline & Article Reading
During this week I spent majority of my time creating my project outline and ensuring that it’s as clear, relevant and detailed as possible
Reading numerous articles and gaining a more developed insight into PC chatbots I managed to use citations and references to real world examples in order to explain and elaborate on the projects purpose
  These articles are all linked on Notion
Once my project outline was completed I spent a few days doing intensive research on Deepseek and its suitability of implementation in the healthcare sector for AI chatbots

## Slide 5: Week 3 - Methodology/Organization Planning via Notion + Finding current PC chatbot solutions
During this week I finished reading all the articles I found online in relation to PC and cancer related chatbots
I had also spent this week organizing how my work will be structured and how progress will be viewed
  I did this by initially creating a Notion page relating to my project which would include all the relevant information and progress so far. These include; a To-Do list (for small admin tasks), A journal for all my work and dates included, Stories Page (Agile)
  I also spent some time thinking about which development methodology would be most suitable and I had decided to go for an agile scrum like approach. This aligned very well with our weekly meetings meaning I would have fixed time blocks to focus on stories
Lastly, I had spent some time finding current PC AI chatbots which will be used as a base comparison to our solution towards the end of the project.
  Linked on Notion

## Slide 6: Week 4 - Final Analysis + Testing of all potential LLM models
During this week I had done my final analysis and finalized an extensive list of potential LLMs containing models with varied parameter sizes of 50M – 2B. Additionally, I made sure that my collection of models included medically focused ones as well as more conversational and context based one depending on what approach I would prefer in the near future during development
In order to make sure each of them were suitable for my approach of development I had tested all of them in Google Colab as well as their suitability with Colab’s free CPU or if their T4 GPU was needed.
  I had collected the resources used for each model and stored it on Notion
Unfortunately, towards the end of this week I had fallen very ill and spent the rest of the week at home and in bed 🤒

## Slide 7: Week 5 - Research and analysis of web frameworks, API’s and Prompt Engineering + Beginning the creation of my 1st prototype
During this week I had the task of researching and analysing a variety of web frameworks including; Flask, Django and FastAPI as well as how ngrok would be used during the project. I had read a number of articles (all linked on Notion) comparing the adv/disadv of each of these frameworks to come to an informed decision of which would be most suitable for my use case. During this research I had also spent time developing my understanding of API’s and their calls and how I would integrate it into my project
After this research, I had decided to briefly look into Prompt Engineering to develop a foundational understanding of it and how to implement efficient prompt engineering techniques in order to enhance and improve chatbot responses
Lastly, towards the end of the week once research was complete I had begun trying to create my initial prototype

## Slide 8: Week 6 - Finalizing my 1st prototype
This week was solely focused on development and software engineering. I had initially started with BERT models as they were the smallest and seemed most promising so I developed a suitable system on Google Colab ensuring API calls, requests etc. were all running seamlessly throughout the code adjustment, create a running webpage via ngrok as well as finding an available HTML template which could be used as the UI on the webpage
After this initial UI and structure setup I had now shifted my focus towards the model and generated responses. I had realised that BERT models weren’t as suitable as I had hoped for generating open ended responses to a variety of questions and were more suitable for data retrieval. So, from here I had decided to change to LLAMA 3.2/ 1.1B
After a quick switch of models and some changes to permissions/tokens I had successfully managed to integrate the LLAMA model however no response was generated for any question I has asked. I thought to myself that perhaps this is due to the size of the model, although only 1.1B, maybe this is simply too large for Google Colab. So, I had decided to do a secondary switch and try my luck with BioGPT
After starting fresh with new code and integrating BioGPT into a very similar system, I had successfully managed to run BioGPT and generate some responses on the UI webpage. This was promising however even after some light prompt engineering I was still no satisfied with results BioGPT was outputting.
Throughout this project I had decided a focus of mine would be the conversational ability of the chatbot, ensuring the patient feels engaged as if interacting with a real person. The responses from BioGPT were medically accurate which is a positive however lacked the conversational ability that other models had due to its specialization and lower parameter size
So, I had decided to do one final swap back and try replicate the code I had with BioGPT however do so with the LLAMA 3.2/1.1B model which is a much more general purpose and conversational model which can be later fine tuned in later stages to cater for medically specialized questions. After a few hours of adjustment, I had successfully managed to create my initial working first prototype using LLAMA 3.2 providing a somewhat suitable and relevant response to queries which will still need some further work and development on

## Slide 9: Week 7 - Mid Project Demo preparation
After finishing my initial prototype I had decided to spend some time creating this presentation in order to showcase my progress so far in a clear power point presentation supported by my notes on Notion and notebook

## Slide 10: Near Future…
My immediate next focus after the Mid Project Demo will be on prompt engineering for my model
  Researching and experimenting with a variety of prompt engineering techniques to provide more suitable and relevant responses whilst eliminating the likelihood of hallucinations and redundant information
Once appropriate prompt engineering techniques have been established my next focus will be towards training, improving and fine tuning the model to our specialization

## Slide 11: Thank You! 